NexaChain Technology Ltd

GRC Engagement Scoping Document

Prepared by: Uche Mary Ifeyinwa

Date: 23rd June, 2026

Classification: Confidential

Version 1.0

Introduction and Purpose

I was hired to do a GRC audit on NexaChain, check the governance system, already built policy, risk assessment and compliance with already existing frameworks, with the main objective of making sure Nexachain is ready for the ISO 27001 certification in the next 6 months and to confidently response to the ICO inquiry without being issued a fine.

Engagement Objectives

By the end of this engagement the following outcome will be achieved:

- ISO 27001 certification ready.

- ICO compliant.

- Identify and document all information security and risk facing NexaChain.

- Assess the governance and policy framework against ISO 27001 requirements.

- Evaluate NexaChain’s AI system against EU AI ACT requirements.

- Provide a prioritized corrective action plan for remediation.

- Deliver an executive report enabling informed board decision making.

Scope

The following systems, departments and locations are in scope for this assessment.

Systems:

- AWS Cloud Infrastructure

- Custom Trading Platform

- Google Workspace

- Slack

- Jira

- Windows Defender

Departments:

- Executive

- Technology & Engineering

- Compliance & Legal

- Customer Operations

- Finance

Location:

- Canary Wharf, London, United Kingdom

AI systems:

- FraudShield AI

- NexaBot AI

Out of Scope

The following are not included in this engagement:

- Final decision making of what to implement and what not to.

- Allocation of resources where funds are needed, this is for the business to decide.

- Delivery of staff security awareness training is out of scope, however training recommendations will be included in the corrective action plan.

Assessment Methodology

The engagement would be conducted using the following activities:

- Review of existing Nexachain documents, policies, available security measures and compliance.

- Stakeholders would be interviewed to determine the level of understanding and business goals aside from our main goal, this will enable us achieve the main objectives while keeping in mind the business objectives.

- A Gap Analysis indicating the difference between the current level of NexaChain compliant and the accepted GRC compliant for each asset.

- Risk Assessment will also be conducted, this is to enable NexaChain evaluate its risk and focus more on mitigating risks that are likely to hurt the business more rather than the less important risks.

- Controls will also be put to test to ensure the controls put in place are effective enough to reduce risk and meet compliance requirements.

- At the end of this engagement the stakeholders will be given a well detailed executive report, this will enable them understand the point of this assessment and its benefit to the business, thereby giving a clear view of GRC and how it benefits Nexachain.

Frameworks To Be Used

The following frameworks will be used for this assessment:

- ISO 27001 – This is a program framework and the main accepted compliance regulation needed to get the ISO 27001 certification.

- NIST 2.0 – The NIST 2.0 will be used to help NexaChain meet the required compliance in stages, this framework is designed for a more flexible, repeatable and cost effective for Organizations.

- UK GDPR – NexaChain is located in London, under the United Kingdom, it is expected to adhere to the rules governing the United Kingdom data protection laws.

- MiCA – NexaChain also has customers in the EU and is expected to follow these regulations set for crypto assets regulation.

- EU AI Act – Using Artificial Intelligent for fraud shied and a bot NexaChain has to also adopt the EU AI Act as it has an EU customer base, this is to enable the company avoid unnecessary fines.

Key Stakeholders

David Okafor (CEO) – The CEO is in charge of the final decision making, overseer’s governance and always present for board meetings and reporting.

James Wei (CTO) – The CTO leads the technology NexaChain, he is in charge of system security, development, infrastructure.

Sarah Mitchell (Compliance & Legal) – Sarah is the head of Compliance, she understands and follows up regulatory compliance, AML, KYC, etc.

Operations Manager - Customer data handling, chatbot oversight.

CFO - Financial controls, AML transaction monitoring.

Engagement Timeline

Week 1 –

Engagement setup (Phase 1):

At this stage I would properly look into the company called NexaChain and submit all necessary documents needed for the board to approve before commencing the engagement.

Document Request (Phase 2):

Once the board has approved the engagement setup phase, A request for documents required to proceed will be sent to the head of Compliance and Legal.

Week 2 –

Governance Review (Phase 3):

This involves a proper review on the documents provided, to review and document the gaps and loops present in NexaChain.

Risk Assessment (Phase 4):

A standard risk assessment is to be done using the accepted frameworks to score and discover what risks are more critical and requires urgent mitigation over the others, this will be presented to the board in a risk register document.

Compliance Assessment (Phase 5):

This phase includes accessing NexaChain compliance against the ISO 27001 gap analysis, NIST 2.0 assessment and the UK GDPR checklist.

AI Governance Report (Phase 6):

An Assessment of the two AI systems used by NexaChain against the EU AI ACT.

Week 3 –

Consolidated Findings and Action Plan (Phase 7):

The main Masters Document will be prepared stating the findings on each phase and plans required to be put in place alongside it.

Executive Risk Dash Board (Phase 8):

At this Phase, a one paged executive risk dashboard will be prepared for easy understanding of this engagement by the stakeholders.

Board Risk Report (Phase 9):

Final well detailed business report of the stance of NexaChain and the required actions needed to achieve the main goal of this assessment well documented.

Week 4 –

Executive Presentation (Phase 10):

This engagement has a 30 days deliverable period, after all previous phases has been conducted successfully, a detailed and formal presentation will be done to enable the board carry out their final decision.

Deliverables

The following documents will be produced by the end of engagement:

- GRC Engagement Scoping Document

- Governance Review Findings Report

- Risk Register

- ISO 27001 Gap Analysis

- NIST CSF Assessment

- UK GDPR Checklist

- AI Governance Assessment Report

- Corrective Action Plan

- Master Findings Log

- Executive Risk Dashboard

- Board Risk Report for CEO

- Board Presentation.

Assumptions

- Documents will be provided upon when asked without any delays

- Key stakeholders will be available for interviews

- Cooperation from staffs and stakeholders.

Constraints

- No CISO or Security lead

- ISO certification in 6 months

- ICO inquiry response timeline

Document Owner: GRC Analyst

Last Updated: June 2026

Approved by:

CEO ……………………………………………………………………………………………………………………

Head of Compliance ……………………………………………………………………………………………...

GRC Analyst ………………………………………………………………………………………………………….